Wellington Place Neighbourhood Association

Public Realm Priorities

A list of priority public realm improvement projects has been developed for the Wellington Place Neighborhood.  They include proposals to improve the neighborhood parks and streets as well as strategic crossing points for pedestrians.  There are 11 priority projects, with the top four focusing on the historically significant Wellington Place including Victoria Memorial Square, Wellington Street, and the Bathurst Street and Spadina Avenue pedestrian crossings.

1. Victoria Memorial Square

Construction associated with the revitalization of the Square commenced in the spring of 2006 and is scheduled for completion in 2007.  The work was divided into two phases.  Phase One is complete and Phase Two will be tendered in March 2007.  The scope of work for each of the phases is identified below.

Phase One (2006)

Children’s play area relocation

Capping cemetery and regarding

Tree pruning and removals

Re-sodding and irrigation

Storage of monument wrought iron fence and grave markers

Capital costs $425,000 (complete)

Phase Two (2007)

Grave stone reinstatement

Walkway around edge of cemetery

Lighting

Monument restoration

Planting

Furniture

Cost - $650,000

2. Clarence Square

A revitalization plan process has been initiated by the City and will be completed during the summer and fall of 2007.  The scope of the project will be developed and will likely include a central fountain feature as well as revitalization of the square.  The work will include the following:

Arboriculture

Vehicular control

Walkways

Lighting

Trees and irrigation

Furniture

Fountain

Cost $1,200,000 (order of magnitude)

3. Wellington Street

A revitalization plan for Wellington Street between Portland and Spadina was developed by the Wellington Place Neighborhood Association and subsequently identified in the Community Improvement Place for King Spadina.  The plan is based on the original vision of a grand tree lined street – a linear park – with richly planted boulevards, benches and pedestrian lighting lining the walkways.  Restaurant patios, gardens are proposed to line the street edge adjacent to the buildings and front yard parking is removed. The plan incorporates the following:

Lighting

Furniture

Boulevard restoration

Sidewalks

Heritage commemoration

Arboriculture

Gardens

Trees and irrigation

Intersection reconfiguration (Portland and Wellington)

Cost $2,000,000

4. Pedestrian Crossings – Spadina and Bathurst

Two crossings are identified in the King Spadina Community Improvement Plan.  Both will be signalized and designated for pedestrians as well as cyclists.  The work will include the following:

Signals

Pedestrian paving

5. King Street

As one of the City’s most historically significant streets King Street was identified in the King Spadina Community Improvement Plan as a high order street.  The pedestrian realm improvements are intended to enhance the aesthetic quality of the streetscape.  The recommended improvements include the following:

Arboriculture

Trees and irrigation

Heritage commemoration

Public art

Sidewalk paving

Lighting

Furniture

# Cost: TBD

6. Portland Street

There have been significant changes to the street over the past five years as a result of new residential development.  As the primary north-south street in the Wellington Place neighborhood, the street will become even more important when the pedestrian bridge is developed crossing the railway lines.  The improvements include the following:

Arboriculture

Trees and irrigation

Heritage commemoration

Public art

Sidewalk paving

Lighting

Furniture

Cost $1,800,000

7. Front Street

As a primary east west connection through the Wellington Place neighborhood the character of Front Street will change as residential and commercial redevelopment occurs along the north side.  At that time the streetscape improvements should be incorporated and include the following:

Arboriculture

Trees and irrigation

Heritage commemoration

Public art

Sidewalk paving

Lighting

Furniture

Cost: TBD

8. Bathurst Street

Identified as one of the City’s cultural corridors, Bathurst Street forms the western edge of the neighborhood.  It also serves as the main connection to Fort York from the cemetery at Victoria Memorial Square.  The proposed improvements include:

Arboriculture

Trees and irrigation

Heritage commemoration

Public art

Sidewalk paving

Lighting

Furniture

Cost: TBD

9. Draper Street

As one of the most historically intact residential streets a few improvements have been identified that focus on preservation and heritage interpretation.  The proposed improvements include the following:

- Heritage commemoration

- Public art

- street lighting,

- sidewalk repair,

- and street resurfacing

Cost: TBD

10. Railway Crossing (foot of Portland at Front)

A pedestrian bridge connection is proposed across the railway lines connecting the Wellington Place neighborhood with the Railway Lands Neighborhood.  The precise location of the bridge has not been determined.  The initiative will include the following:

Bridge

Heritage commemoration

Public art

Sidewalk paving

Lighting

Furniture

Cost: TBD

Prepared for WPNA by David Leinster

April, 2007